Annexure-4

Group No: 08

**Poornima College of Engineering**

**Department of Information Technology**

**Sprint Progress report (Project-II: 2018-19)**

***(To be submitted by each project group on every Monday to the Project Coordinator)***

Name of Guide: **Mr. Shirish Nagar** Week Date: **08-Jan-2019**

Title of Project: **Poornima Payments**

Name of Team Members: **Tushar Gupta, Aditya Laxkar**

Date of Submission: Ongoing Project Sprint#: **1, 2 & 3**

Sprint Length From: **08-Jan-2019** To: **21-Jan-2019**

**Sprint Backlog (Sprint# - Item#)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sprint# - Item#. | Item Description | Story Point  (1,2,4,8) | Time (Hrs) | Assigned to |
| 2-1 | 1. Create a registration form for the user.  2. Create a field 'Full name'.  3. Create a field 'Phone number'.  4. Create a field 'email-id'.  5. Create a field 'password'.  6. The information is added in the user database. | 8 | 14 | Tushar Gupta |
| 3-1 | 1. Create a sign in page where user can login using email id and password  2. Create a 'email id' field and a password field.  3. Redirect to login page again if email id or password is wrong  4. Send an e-mail to registered email id if password is forgotten | 4 | 10 | Aditya Laxkar |
|  |  |  |  |  |

**Kanban Table (Mention Sprint Backlog *Sprint# - Item#.*)**

|  |  |  |  |
| --- | --- | --- | --- |
| **To-Do** | **In Progress** | | **Done** |
| **Development** | **Testing** |
|  |  |  | **2-1** |
|  | **3-1** |  |  |
|  |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Signature**  **(Project Guide)** | **Signature**  **(Scrum Master)** | **Signature**  **(Project Coordinator)** |