Annexure-4

Group No: 08

**Poornima College of Engineering**

**Department of Information Technology**

**Sprint Progress report (Project-II: 2018-19)**

***(To be submitted by each project group on every Monday to the Project Coordinator)***

Name of Guide: **Mr. Shirish Nagar** Week Date: **04-Jan-2019**

Title of Project: **Poornima Payments**

Name of Team Members: **Tushar Gupta, Aditya Laxkar**

Date of Submission: Ongoing Project Sprint#: **6 & 7**

Sprint Length From: **04-Feb-2019** To: **18-Feb-2019**

**Sprint Backlog (Sprint# - Item#)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sprint# - Item#. | Item Description | Story Point  (1,2,4,8) | Time (Hrs) | Assigned to |
| 6-1 | 1.Create a button 'Profile' page which contains details about the user  2. Create a button 'QR code'  3. Create a button 'Balance' to check the balance of our wallet.  4. Create a button 'Settings' to change the settings of our application.  5. Create a button 'Rate us' to rate our application.  6. Create a button ' Help and support' which is used to help the users about their regarding problems.  7. Create a button 'FAQ' which is used to help users about their query.  8. Create a button 'Share' which is used to share url of our application.  9. Create a button 'About us' which contains details about the application and the developers.  10. Create a button 'Logout' which logout user profile and redirects to login page. | 4 | 12 | Aditya Laxkar |
| 7-1 | 1. Pay button contains two methods of payments.  2. Create a textbox where payee can pay the money by using recipient’s registered number on application.  3. Create a scanner where payee can pay the money by scanning recipient’s QR code. | 8 | 16 | Tushar Gupta |
|  |  |  |  |  |

**Kanban Table (Mention Sprint Backlog *Sprint# - Item#.*)**

|  |  |  |  |
| --- | --- | --- | --- |
| **To-Do** | **In Progress** | | **Done** |
| **Development** | **Testing** |
|  |  |  | **6-1** |
|  | **7-1** |  |  |
|  |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Signature**  **(Project Guide)** | **Signature**  **(Scrum Master)** | **Signature**  **(Project Coordinator)** |