Annexure-4

Group No: 8

**Poornima College of Engineering**

**Department of Information Technology**

**Sprint Progress report (Project-II: 2018-19)**

***(To be submitted by each project group on every Monday to the Project Coordinator)***

Name of Guide: **Mr. Shirish Nagar** Week Date: **17-Dec-2018**

Title of Project: **Poornima Payments**

Name of Team Members: **Tushar Gupta, Aditya Laxkar**

Date of Submission: **24-Dec-2018** Ongoing Project Sprint#: **1 & 2**

Sprint Length From: **17-Dec-2018** To: **22-Jan-2019**

**Sprint Backlog (Sprint# - Item#)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sprint# - Item#. | Item Description | Story Point  (1,2,4,8) | Time (Hrs) | Assigned to |
| 1-1 | Analysis requirements | 8 | 6 | Aditya Laxkar/Tushar Gupta |
| 1-2 | Created a Product backlog | 4 | 4 | Aditya Laxkar |
| 1-3 | Created System requirement specification | 2 | 5 | Tushar Gupta |
| 1-4 | Created Software design document | 2 | 5 | Tushar Gupta |
| 1-5 | Analysis functional and non-functional requirements | 8 | 7 | Aditya Laxkar/Tushar Gupta |
| 1-6 | Analysis Technical and Non-technical requirements | 4 | 5 | Aditya Laxkar/Tushar Gupta |

**Kanban Table (Mention Sprint Backlog *Sprint# - Item#.*)**

|  |  |  |  |
| --- | --- | --- | --- |
| **To-Do** | **In Progress** | | **Done** |
| **Development** | **Testing** |
|  |  |  | **1-1** |
|  |  |  | **1-2** |
| **1-3** |  |  |  |
| **1-4** |  |  |  |
| **1-5** |  |  |  |
| **1-6** |  |  |  |
|  |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Signature**  **(Project Guide)** | **Signature**  **(Scrum Master)** | **Signature**  **(Project Coordinator)** |