Annexure-4

Group No: 08

**Poornima College of Engineering**

**Department of Information Technology**

**Sprint Progress report (Project-II: 2018-19)**

***(To be submitted by each project group on every Monday to the Project Coordinator)***

Name of Guide: **Mr. Shirish Nagar** Week Date: **15-Jan-2019**

Title of Project: **Poornima Payments**

Name of Team Members: **Tushar Gupta, Aditya Laxkar**

Date of Submission: Ongoing Project Sprint#: **1, 4 & 5**

Sprint Length From: **15-Jan-2019** To: **27-Jan-2019**

**Sprint Backlog (Sprint# - Item#)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sprint# - Item#. | Item Description | Story Point  (1,2,4,8) | Time (Hrs) | Assigned to |
| 4-1 | 1. Create a database that consists of 3 tables which are user table, payment table, feedback table.  2. The user table consists of the id, name, phone, e-mail and password  3. The payment table consists the id, balance, transacton\_details.  4. The feedback table consists of the comment column (User ID: foreign key) | 8 | 14 | Tushar Gupta |
| 5-1 | 1. Design the Graphical User Interface of the home page.  2. Create a button to the 'Add Money' page  3. Create a button to the 'Pay' page  4. Create a button to the 'Accept money' page  5. Create a button to the 'Passbook' page.  6. Create a Navigation bar. | 4 | 10 | Aditya Laxkar |
|  |  |  |  |  |

**Kanban Table (Mention Sprint Backlog *Sprint# - Item#.*)**

|  |  |  |  |
| --- | --- | --- | --- |
| **To-Do** | **In Progress** | | **Done** |
| **Development** | **Testing** |
|  | **4-1** |  | **2-1** |
|  | **5-1** |  |  |
|  |  |  |  |

|  |  |  |
| --- | --- | --- |
| **Signature**  **(Project Guide)** | **Signature**  **(Scrum Master)** | **Signature**  **(Project Coordinator)** |