Annexure-4

Group No: 08

**Poornima College of Engineering**

**Department of Information Technology**

**Sprint Progress report (Project-II: 2018-19)**

***(To be submitted by each project group on every Monday to the Project Coordinator)***

Name of Guide: **Mr. Shirish Nagar** Week Date: **22-Jan-2019**

Title of Project: **Poornima Payments**

Name of Team Members: **Tushar Gupta, Aditya Laxkar**

Date of Submission: Ongoing Project Sprint#:**3, 4&5**

Sprint Length From: **22-Jan-2019** To: **15-Feb-2019**

**Sprint Backlog (Sprint# - Item#)**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Sprint# - Item#. | Item Description | Story Point  (1,2,4,8) | Time (Hrs) | Assigned to |
| 5-2.1 | * Design the Graphical User Interface of the home page. * Create a button to the 'Pay' page | 8 | 11 | Tushar Gupta |
| 5-2.2 | * Pay button contains two methods of payments(Create a textbox where payee can pay the money by using recipient's registered number on application and Create a scanner where payee can pay the money by scanning recipient's QR code.) | 4 | 11 | Aditya laxkar |

**Kanban Table (Mention Sprint Backlog *Sprint# - Item#.*)**

|  |  |  |  |
| --- | --- | --- | --- |
| **To-Do** | **In Progress** | | **Done** |
| **Development** | **Testing** |
| **5-2.1** | **4-1** |  | **2-2** |
| **5-2.2** | **5-1** |  | **2-3** |

|  |  |  |
| --- | --- | --- |
| **Signature**  **(Project Guide)** | **Signature**  **(Scrum Master)** | **Signature**  **(Project Coordinator)** |